TOWN OF KILLINGLY

PERMANENT BUILDING COMMISSION (PBC)

Killingly Town Hall – Town Meeting Room 2nd Floor

172 Main Street, Danielson, CT  06239

# REGULAR MEETING MINUTES

# Wednesday, May 3, 2017, 7:00 p.m.

### Call of the Meeting and Roll Call:  Chairperson Thomas Weaver called the meeting to order at 7:04 p.m.

Members Present: Marcel Lussier, John Navarro, Stewart Rivers, Thomas Weaver, Kyle Zadora.

Alternate Member Present: Daniel Toth

Also Present:  Community Development Administrator Mary Bromm, Board of Education Member John Burns, David Stein, Silver Petrucelli Associates, Steve Rioux, Assistant Superintendent and David Griffiths, Town Council Chair.

### Citizens Participation:  None

- Adoption of Minutes:

- March 21, 2017 Regular Meeting

MOTION #1 (05/03/17): made by Mr. Rivers SECONDED BY Mr. Zadora that the Permanent Building Commission approve the March 21, 2017 Meeting Minutes as presented

VOICE VOTE:  UNANIMOUS;	MOTION CARRIED

- Unfinished Business:

All three projects below were discussed concurrently as Killingly School Projects:

  - KMS Roof Replacement Project:

  - KCS Roof Replacement Project

  - Goodyear School Partial Roof Replacement Project

ROOF REPLACEMENT PROJECTS:  Mary Bromm provided an overview of the above projects relative to the local and State approval process, bonding, and application processes.  Applications for grant funding (EDO49s) were electronically submitted to the State of Connecticut.  PBC must approve plans before presenting them to the State of Connecticut; and, local review and approval must also take place relative to the Fire Marshalls Office, Building Department, and Health Department.  The next step is to schedule a meeting with the State of Connecticut allowing them to review the plans and specifications for the project and authorize the Town to bid the project.

Dave Stein was present and provided a detailed overview of plans, specifications, and the Opinion of Probable Construction Costs Estimates for the Killingly Memorial School, Killingly Central School, and Goodyear Roof Replacement Projects.

MOTION #2  (05/03/17):  made by Mr. Zadora SECONDED BY Mr. Lussier that the Permanent Building Commission approves plans, specifications, and estimates for the Killingly Memorial School Roof Replacement Project as presented

VOICE VOTE:  UNANIMOUS;	MOTION CARRIED

MOTION #3  (05/03/17):  made by Mr. Zadora SECONDED BY Mr. Rivers that the Permanent Building Commission approves plans, specifications, and estimates for the Killingly Central School Roof Replacement Project as presented

VOICE VOTE:  UNANIMOUS;	MOTION CARRIED

MOTION #4  (05/03/17):  made by Mr. Zadora SECONDED BY Mr. Rivers that the Permanent Building Commission approves plans, specifications, and estimates for the Goodyear School Roof Replacement Project as presented

VOICE VOTE:  UNANIMOUS;	MOTION CARRIED

CLERK OF THE WORKS:  A clerk of the works will need to be hired to oversee the roofing projects.  A draft Clerk of the Works Request for Proposals was submitted for review.   This will be reviewed further at the next meeting and comments will be received.

d.	Killingly Memorial Window Replacement Project:  The review process has started and the ED049 	is currently being worked for this project.

- New Business:

a.	Handicap Improvements to Killingly Memorial School and Killingly Central School.  Mary Bromm indicated this type of project requires architectural design.  Discussion will continue to take place about this potential future project.

- Other:  None

- Correspondence: None

- Council Member Reports:

David Griffiths commented on material warrantees related to the roof replacement projects, decking replacement, Clerk of the Works specifications, contractor work schedules, and coordination of projects if schools are in session.

- Adjournment:

MOTION #5  (05/03/17):  made by Mr. Navarro SECONDED BY Mr. Zadora that the Permanent Building Commission adjourns the meeting at 8:30 p.m.

VOICE VOTE:  UNANIMOUS;	MOTION CARRIED

Respectfully submitted,

Sherry Pollard

Recording Secretary