TOWN OF KILLINGLY

PERMANENT BUILDING COMMISSION (PBC)

Killingly Town Hall

172 Main Street, Danielson, CT  06239

# REGULAR MEETING MINUTES

# Tuesday, March 4, 2020

# 7:00 p.m.

### Call of the Meeting and Roll Call:  Vice Chairman Kyle Zadora called the meeting to order at 7:00 p.m.

Members Present:	Marcel Lussier, Stewart Rivers, Daniel Toth, Kyle Zadora.

Members Absent:	Vice Chairman Thomas Weaver (with notification)

Also Present:	Mary Bromm, Community Development Administrator, Kevin Kerttula, Town Council, and Killingly Schools Maintenance Supervisor Mike Vassar.

### Citizens Comments:  None

- Approval of Minutes:

  - December 4, 2019:

MOTION #1  (03/04/20): made by Mr. Toth SECONDED BY Mr. Lussier that the Permanent Building Commission approves the December 4, 2019 Meeting Minutes as presented

VOICE VOTE:  3 Yes; 0 No; Mr. Rivers abstained;	MOTION CARRIED

  - January 21, 2020:

MOTION #2  (03/04/20): made by Mr. Toth SECONDED BY Mr. Rivers that the Permanent Building Commission approves the January 21, 2020 Meeting Minutes as presented

VOICE VOTE:  UNANIMOUS;	MOTION CARRIED

- Unfinished Business:

  - KCS ADA PROJECT:  (Lower Level Office Space HVAC System):

Last month PBC reached consensus to obtain a second opinion/cost estimate as a comparative number against the original contractors high estimated cost to complete the heating system.  Silver Petrucelli is working on obtaining that second estimate.

Additionally, Mary Bromm and Mike Vassar met with Nutmeg Contractors to also review the cost of completing the current heating system and current plans associated to the lower office space.  At this time they are awaiting a cost from Nutmeg and the Silver Petrucelli contractor.

  - KHS PUBLIC UTILITY PROJECT:

A Town consultant has been meeting with utility companies in order to provide PBC with options of connecting public water and natural gas to High School Site.  The consultant has asked the Town to consider allowing an extension of time for discussions with the utility companies to mid-April.

Incidentally, it was noted in the past a pressure test was done; however, the gas company is requiring a current test.  The gas company formula that would define the return on investment associated to usage has changed since the high school was constructed.  Based on school usage the costs to bring gas to the high school could be considerably lower than expected.

- New Business:

  - Election of Officers:

MOTION #3  (03/04/20): made by Mr. Lussier SECONDED BY Mr. Rivers that the Permanent Building Commission approve PBC Officers as follows:

Chairman – Tom Weaver	Vice Chairman - Kyle Zadora	Secretary – Stew Rivers

VOICE VOTE:  UNANIMOUS;	MOTION CARRIED

- Other:

Ms. Bromm asked that the KMS ADA Project be added to the agenda to act on a change order.

MOTION #4 (03/04/20): made by Mr. Toth SECONDED BY Mr. Rivers that the Permanent Building Commission add an item to the agenda – KMS ADA Project

VOICE VOTE:  UNANIMOUS					MOTION CARRIED

  - KMS ADA PROJECT:  (Chair Lift M104 & Enlarge Masonry Opening):

The location of the handicap power button as shown in the plans had to be moved because it was discovered in the field that an existing electrical panel was in the way.  As a result of the power button re-location the power lift and wheelchair doorway entrance would now have to be moved in order to allow for the ability to press the button and properly enter through the doorway onto the lift.

MOTION #5  (03/04/20): made by Mr. Rivers SECONDED BY Mr. Lussier that the Permanent Building Commission approve the G. Donovan Associates Change Order Request to enlarge masonry opening and access at the doorway for Chairlift M104 in the amount of $4,631.44

VOICE VOTE:  UNANIMOUS;	MOTION CARRIED

- Correspondence:	None

- Council Member Report:

Mr. Kerttula reviewed the recent Town Council business.

- Adjournment:

MOTION #6  (03/04/20): made by Mr. Toth SECONDED BY Mr. Lussier that the Permanent Building Commission adjourns the meeting at 7:40 p.m.

VOICE VOTE:  UNANIMOUS;	MOTION CARRIED

Respectfully submitted,

Sherry Pollard

Recording Secretary