TOWN OF KILLINGLY

PERMANENT BUILDING COMMISSION (PBC)

Killingly Town Hall – Meeting Room 102, 172 Main Street, Danielson, CT  06239

# REGULAR MEETING MINUTES

# Monday, August 2, 2017, 7:00 p.m.

### Call of the Meeting and Roll Call:   Chairperson Tom Weaver called the meeting to order at 7:00 p.m.

Members Present:  Marcel Lussier, Stewart Rivers, Thomas Weaver (Chairman), Kyle Zadora.  Member Absent with Notification:  John Navarro.  Alternate Member Present:  Daniel Toth.  Also Present:  Community Development Administrator, Mary Bromm and Town Council Liaison Dennis Alemian.

Mr. Toth was seated as a voting member.

### Citizens Participation:  None

- Adoption of Minutes:

a.	July 5, 2017:

MOTION #1 (08/02/17): made by Mr. Toth SECONDED BY Mr. Zadora that the Permanent Building Commission approve the July 5, 2017 Meeting Minutes as presented

VOICE VOTE:  UNANIMOUS;	MOTION CARRIED

b.	July 10, 2017

MOTION #2 (08/02/17): made by Mr. Toth SECONDED BY Mr. Zadora that the Permanent Building Commission approve the July 10, 2017 Meeting Minutes as presented

VOICE VOTE:  UNANIMOUS;	MOTION CARRIED

MOTION #3 (08/02/17): made by Mr. Lussier SECONDED BY Mr. Zadora that the Permanent Building Commission move Agenda Item 5a Killingly Community Center Rehabilitation Project to this point in the meeting.

VOICE VOTE:  UNANIMOUS;	MOTION CARRIED

5a.	Killingly Center Rehabilitation Project:  Mr. David Capacchione, Town Engineer, gave a brief presentation on the need to repair and rehabilitate portions of the buildings interior and exterior structures.  Topics of discussion included, but were not limited to, bathrooms, locker rooms, gutters, soffits, fascia, trim, molding and windows.  There was further review of the Town of Killingly Engineering Department Draft Request for Proposals for Architectural Services for Community Center Improvements as submitted.

MOTION #4 (08/02/17): made by Mr. Zadora SECONDED BY Mr. Rivers that the Permanent Building Commission authorize Mr. Capacchione to advertise the Request for Proposal for Architectural Services for Community Center Improvements

VOICE VOTE:  UNANIMOUS;	MOTION CARRIED

- Unfinished Business:

a.	KMS & KCS Roof Replacement Projects:

Mary Bromm noted KMS & KCS roof projects have begun.  The Assistant Building Inspector has been acting as the Clerk-of-the-Works temporarily and is overseeing the projects.  Overall, the projects are moving along well.

b.	Goodyear Early Childhood Center Roof Replacement Project:

Mary Bromm reported Imperial Company has not submitted the required signed contract or bonds and insurance documents.  Town Staff attempted to contact Imperial but they have been unresponsive up to this point.  Town Staff and PBC are concerned with the lack of responsiveness this close to the project start date.  PBC members requested additional information to determine whether Imperial can be rejected as unresponsive and award the contract to Greenwood Industries.  Ms. Bromm will have information for the August 7, 2017 Special Meeting.

c.	KMS & KCS ADA Projects:

Mary Bromm noted Silver Petrucelli has performed a walk through at both KMS and KCS and will prepare a preliminary report.

d.	Clerk of the Works Proposals:

PBC reviewed the six proposals for Clerk of the Works services to be provided for roof projects.  There was PBC concurrence to interview Susca Roof Consulting, LLC on August 7, 2017.

- New Business:  None

- Other:  None

- Correspondence: None

- Council Member Reports:  None

- Adjournment:

MOTION #5 (08/07/17): made by Mr. Toth SECONDED BY Mr. Zadora that the Permanent Building Commission adjourns the meeting at 8:16 p.m.

VOICE VOTE:  UNANIMOUS;	MOTION CARRIED

Respectfully submitted,

Sherry Pollard,

Recording Secretary