TOWN OF KILLINGLY

PERMANENT BUILDING COMMISSION (PBC)

Killingly Town Hall – Town Meeting Room, 172 Main Street, Danielson, CT  06239

# REGULAR MEETING MINUTES

# Wednesday, September 6, 2017, 7:00 p.m.

### Call of the Meeting and Roll Call:   Chairperson Tom Weaver called the meeting to order at 7:00 p.m.

Members Present:  Stewart Rivers, Thomas Weaver (Chairman), Kyle Zadora.  Members Absent: Marcel Lussier, John Navarro.  Alternate Member Present:  Daniel Toth. Also Present:  Community Development Administrator Mary Bromm and John Burns, Board of Education Liaison

Mr. Toth was seated as a voting member.

### Citizens Participation:  None

- Adoption of Minutes:

a.	August 2, 2017

MOTION #1 (09/06/17): made by Mr. Zadora SECONDED BY Mr. Toth that the Permanent Building Commission approve the August 2, 2017 Meeting Minutes as presented

VOICE VOTE:  UNANIMOUS;	MOTION CARRIED

b.	August 7, 2017

MOTION #2 (09/06/17): made by Mr. Zadora SECONDED BY Mr. Toth that the Permanent Building Commission approve the August 7, 2017 Meeting Minutes as presented

VOICE VOTE:  UNANIMOUS;	MOTION CARRIED

- Unfinished Business:

a.	KCS Roof Replacement:

Mary Bromm reported the KCS Roof Replacement Project is nearly complete.  Change Orders were issued for this project.  It was noted Greenwood Industries is a very professional company and has done an excellent job managing this project.

REPAIR ITEM	AMOUNT

Remove Metal Plates & Ceiling Tiles in Cafeteria	 16,000.00

Replace Soffit at Roof B	   5,603.97

Repair Holes in Gym Ceiling	   5,200.00

Repair Holes in Kitchen and Hallway Ceiling:	      500.00

TOTAL	  27,303.97.00

Additionally noted, is that the Clerk of the Works has been doing an excellent job managing the roofing projects.  He has provided accurate and informative daily reports, continually kept town staff informed, was present on job sites often, and was very helpful in offering his professional opinion when needed.

MOTION #3 (09/06/17): made by Mr. Zadora SECONDED BY Mr. Rivers that the Permanent Building Commission approves the KCS Roof Replacement Change Orders totaling $27,303.97

VOICE VOTE:  UNANIMOUS;	MOTION CARRIED

b.	KMS Roof Replacement:

Mary Bromm reported the KMS Roof Replacement Project is moving a bit slow, however, the project is approximately 80% - 85% complete.  The contractor is currently working nights and Saturday’s because school has started.  Change orders are expected but have not been issued to date.

c.	Goodyear Early Childhood Center:

Mary Bromm noted the roofing portion of the project is complete and metal work remains.

d.	Community Center:

Mr. David Capacchione is awaiting Request for Proposals (RFP) which are due to the Town Thursday, September 7, 2017.  RPF’s will be provided to PBC for review for the next meeting.

e.	KMS & KCS ADA Improvement Projects:  The Architectural Firm is currently working on their proposal.  At such time it is complete, a report will be provided to PBC.

- New Business:  None

- Other:  None

- Correspondence: None

- Council Member Reports:  None

- Adjournment:

MOTION #4 (09/06/17): made by Mr. Toth SECONDED BY Mr. Zadora that the Permanent Building Commission adjourns the meeting at 7:36 p.m.

VOICE VOTE:  UNANIMOUS;	MOTION CARRIED

Respectfully submitted,

Sherry Pollard,

Recording Secretary