# TOWN OF KILLINGLY

### WATER POLLUTION CONTROL AUTHORITY

REGULAR MEETING

Killingly Wastewater Treatment Facility Conference Room

31 Wauregan Road, Danielson CT

Wednesday, January 20, 2016

6:00 P.M.

MINUTES

- Call to Order and Roll Call – Chairman, Gerard CinqMars called the Meeting to order at 6:02 p.m. and did the roll call.

Members Present:

Gerard CinqMars, Chairman

Patrick McLaughlin, Vice Chairman

Arlene Gauthier

Jason Hoffman

Ronald Racine

Staff Present:

David Capacchione, Town Engineer and Director of Public Works

Glen Tatro, Project Manager, Suez

Terri O’Callaghan, Project Manager, Suez

John Marcin, Area Manager, Suez

Joe Couture, Suez

Also Present:

Ed Grandelski, Town Council Liaison Alternate

Mary Calorio, Finance Director

Chris Pierce, Wright-Pierce

Heather Belanger, Frito-Lay

Bob Loiselle

Nicole Rosenblum

- Citizen Participation – None,

- Town Council Liaison Participation

Ed Grandelski reported:

- Public Hearing was held and land near Cat Hollow Park was accepted by the Town;

- Discussion with Borough Liaison regarding illumination level of new street lights (not bright enough at intersections);

- Numerous appointments to boards and commissions;

- Discussion regarding polling places with Republican and Democrat Registrars due to the petition that was signed by many voters on election day;

- Adopted modified Town Council rules of procedure;

- Approved various policies needed to obtain Small Cities Grants;

- Appointed the Special Bond Personnel Council;

- Adopted a modification to the Sidewalk Ordinance;

- Re-appointed the Town Council Secretary;

- Acted on assessment litigations.

- Adoption of Minutes, Regular Meeting December 16, 2015

Motion by Arlene Gauthier to adopt the Minutes of the Regular Meeting of December 16, 2015. Second by Ronald Racine. Motion carried unanimously.

- Finance Report

Mary Calorio had provided the finance report for December. She stated that revenues are tracking on course and expenditures are looking fine. Capital Projects - $448,000.00 available right now. Overall, the operating budget is tracking as planned so far. Budget presentation next month for the 2016/2017 fiscal year.

Ed Grandelski asked if the Sewer Authority or Town pays for Call-Before-You-Dig. Mary Calorio stated that she has never seen a bill for the Town or the WPCA. It is a public service. Discussion ensued.

- Report of Project Manager

Glen Tatro reported:

- Rags are an issue - they need something to grind them up;

- SCADA was lost for a couple days when Atlantic Broadband took over;

- Will be receiving $800.00 due to nitrogen removal (Page 8 of Report). Still trending. The system now recognizes when the loading goes up.

John Marcin announced that Suez has signed a contract and will be starting operations in the Town of Putnam on February 1st. Glen Tatro has been promoted to oversee operations/transition in Putnam, but will still be involved in Killingly. He welcomed Terri O’Callaghan who will transition to Killingly.

- Frito-Lay Representation

Heather Belanger reported that there were no operational issues at the facility.

- Unfinished Business

  - DEEP – Facilities Update

- Options

Christ Pierce, Wright-Pierce Design Team, gave an overview of progress with DEEP. They have heard nothing from DEEP since last March, but are hopeful to make it on the priorities list (which is a 2 fiscal-year period). The goal is to be ready with the design.

Dave Capacchione stated that they had looked into funding the design and going forward without approval, but that would risk losing the grant portion.

  - Rogers Pump Station Update

- Notice of Award

Dave Capacchione stated that notice to award has been received and he is waiting for paperwork to come back from the contractor.

  - Alexander Lake Pump Station

- Comminutor and Light Replacement Project

Dave Capacchione reported that R.H. White was low bidder and has submitted for equipment. Moving forward.

  - Rogers Force Main Update

- Temporary Construction Easements

David Capacchione reported that survey work has begun for temporary construction easements on the force main and work is progressing on the three properties. Then will move forward with the bid process (summer construction).

- New Business

  - Brooklyn’s Operating Agreement – Renewal

Dave Capacchione reported that he met with David Fuss, WPCA Chairman for Town of Brooklyn. They want to renew the contract for a one-year period. Discussion ensued regarding user rates.

  - Sewer Easement Clearing Bids

Dave Capacchione provided bid results for clearing 10,000 feet of sanitary sewer easements. Discussion ensued.

Motion by Patrick McLaughlin to award the contract for the sewer easement clearing to Navans Excavation in the amount of $10,000.00 to come out of Professional Services. Second by Arlene Gauthier. Motion carried unanimously.

  - Incinerator Building Boiler

Dave Capacchione reported that this is the boiler that has been being nursed along for the last several years trying to make it to the upgrade of the facility. Some emergency repairs were done and it is operational now, but it needs to be repaired. New England Service Controls who has the maintenance contract for the Town (it was the only company that was willing to come in to get it operational).

Dave Capacchione suggested a contingency (above the boiler price of $63,000.00) to $75,000.00 (from Capital Projects) due to the condition of the existing piping. He stated that it is in a very corrosive atmosphere and that it is a safety issue.

Motion by Jason Hoffman for replacement of the boiler, as outlined, for $75,000.00 from capital funds. Second by Ronald Racine. Motion carried unanimously.

  - Replacement of inline muffin monster

Dave Capacchione stated that this was brought before the fiscal subcommittee and they made a recommendation to bring the transfer request to Council so the money can be reallocated from its current CNR Fund to allow the funds to be used.

Discussion ensued regarding rags.

Motion by Arlene Gauthier to forward a request to the Town Council on the second Tuesday in February to transfer $40,002.00 from CNR for the purchase of in-line muffin monsters. Second by Patrick McLaughlin. Motion carried unanimously.

- Correspondence – None.

- Other - None.

- Adjournment

Motion to adjourn by Arlene Gauthier at 6:57 p.m. Second by Jason Hoffman. Motion carried unanimously.

Respectfully submitted,

J.S. Perreault

Recording Secretary